Endpoint Malware Detection & Application Control

Engineering Design & Implementation Plan — team hand-off specification

A module inside the UTMStack agent · Windows & Linux · no kernel driver

Prepared for UTMStack Engineering  ·  Version 3.0  ·  June 2026

# 1. Purpose & how to use this document

This is a build-ready engineering plan for a new capability inside the UTMStack agent: native, open-source malware detection with quarantine and process termination, plus application allowlisting. It is written so a team with no prior context can implement it from scratch.

Read it in order. Section 3 gives the architecture; Section 4 specifies each component with the concrete OS APIs to use; Section 5 defines the data models; Section 6 walks the runtime flows (including the “user runs a file before the scan finishes” case); Section 7 is the sequenced work breakdown; Section 8 is the acceptance tests. Sections 9–11 cover dependencies, risks, and licensing.

Non-goals. No custom kernel driver at any phase. No proprietary detection engine. No replacement for the platform’s existing correlation, SOAR, or reporting — this module feeds them.

# 2. Objective & guiding constraints

Objective. Detect known malware on the endpoint, quarantine it, and terminate malicious processes — including a process the user has already launched — and, in Phase 2, block unknown and unapproved code by policy. Everything runs inside the existing agent and reports to the UTMStack platform.

- Single engine. ClamAV (clamd) for all file/content scanning. It can also run YARA rules natively if custom rules are later needed; no separate YARA-X engine in scope.

- No kernel driver. Phase 1 is user-mode only. Phase 2 blocking is enforced by the OS’s own kernel (WDAC on Windows, fapolicyd on Linux) — nothing the team builds or signs as a driver.

- Privileged service. The module runs at the highest local privilege — a SYSTEM Windows service and a root Linux daemon — which is what allows it to terminate user processes and manage quarantine.

- clamd as a separate process. Invoked over a local socket, never statically linked, to keep ClamAV’s GPLv2 clear of the agent’s AGPL-3.0 (see §11).

- Quarantine, not delete. Detections move to a protected store with a restore path; never auto-delete.

- Honest capability claims. Phase 1 for files is detect-and-kill (after the fact); a strict pre-execution gate is Phase 2 (allowlisting) and, for scripts, AMSI. This distinction is load-bearing throughout the design.

# 3. High-level architecture

The capability is a set of cooperating components inside the agent service. Watchers observe the system, the orchestrator decides, clamd provides verdicts, and the responder acts. Everything emits normalized events to the platform.

| Component | Location | Mechanism | Responsibility |
| --- | --- | --- | --- |
| Engine host | Both | clamd + freshclam (managed processes) | Scan files/buffers; keep signatures current |
| File-arrival watcher | Both | USN journal (Win) / fanotify (Linux) | Detect new & changed files in real time |
| Process watcher | Both | ETW or WMI (Win) / fanotify-exec, proc connector (Linux) | Real-time feed of process starts (PID, PPID, image) |
| Scan orchestrator | Both | In-agent logic + queues | Cache check, dispatch scans, apply verdicts, correlate file↔process |
| Verdict cache | Both | Embedded DB (e.g. SQLite) | Skip re-scanning unchanged, already-known files |
| Responder | Both | TerminateProcess / kill; move-to-quarantine | Quarantine files; kill malicious process trees; suspend on launch |
| AMSI provider | Windows | COM DLL under HKLM (IAntimalwareProvider) | Hard real-time block of scripts / macros / fileless |
| Allowlisting manager | Both | WDAC policy (Win) / fapolicyd (Linux) | Phase 2: author, deploy, monitor deny-by-default baseline |
| Behavioral forwarder | Both | ETW / script-block logs / AMSI content | Feed telemetry to platform correlation + SOAR |
| Event emitter | Both | Existing agent channel | Normalized events → EventProcessor / correlation |
| Policy & feed updater | Both | freshclam + central mgmt | Signatures, rules, config, exclusions, quarantine store |

Data flow, in one line. watcher → orchestrator → verdict cache → clamd → verdict → responder (quarantine / kill) → event emitter. The process watcher runs in parallel so the orchestrator can correlate a launch with a file verdict and act on an already-running process.

# 4. Component specifications

## 4.1 Engine host — clamd + freshclam

Responsibility. Provide malware verdicts for files and in-memory buffers, with current signatures.

- Run  as a bundled, agent-managed process (Windows service / Linux daemon). Scan files with the  commands and in-memory buffers (for AMSI) with , over the local clamd socket.

- Run  for signature updates from Cisco Talos (optionally SecuriteInfo / Sanesecurity); several updates per day, with a local mirror at scale.

- Sizing: ClamAV loads its full signature set into RAM (well over 1 GB); document minimum agent-host memory. Exclude pseudo-filesystems and trusted caches from scanning.

## 4.2 File-arrival watcher

Responsibility. Detect every new or modified file the instant it lands, and hand it to the orchestrator.

- Windows: read the NTFS  via  (, ), persisting the last processed USN so it survives restarts. Preferred over  because it covers a whole volume and does not drop events under load.

- Linux:  ( /  / ) on watched paths, or the scheduled-scan path from §Phase 1 (Linux).

- Output: file events (path, operation, timestamp) onto the scan queue.

## 4.3 Process watcher — the process-kill enabler

Responsibility. Provide a real-time feed of every process start so the orchestrator can act on code the user has already launched. Without this, the file watcher alone knows a file is bad but not whether it is running.

- Windows: subscribe to the  ETW provider via a real-time session ( /  / ) for process start/stop with PID, parent PID, image path, and command line.  (WMI) is a simpler fallback with slightly higher latency.

- Linux:   events, the netlink , or the audit subsystem () for process starts.

- Output: process-start events (PID, PPID, image path, session, user) to the orchestrator, and to the behavioral forwarder (§4.9). Maintain an in-memory PID→(PPID, image, start-time) map for tree kills; disambiguate recycled PIDs by start time.

## 4.4 Scan orchestrator

Responsibility. Decide what to scan, in what priority, and what to do with the verdict.

- Consume file and process events; look up the verdict cache by hash; dispatch unknowns to clamd.

- Priority & correlation: when a process-start event references an image whose verdict is unknown or pending, expedite that image’s scan and — per policy — instruct the responder to suspend the process until the verdict returns (§4.6).

- Manage queues, concurrency, and backpressure so scanning never stalls the endpoint.

## 4.5 Verdict cache

Responsibility. Avoid re-scanning files that are unchanged and already known (the “inventory”).

- Key on . Skip re-scan when the hash is unchanged and the entry’s signature-DB version matches the current one.

- On  update, mark clean entries stale; re-scan lazily on next access or during the next scheduled sweep. Retain malicious verdicts for blocking and reporting.

- Store in an embedded database (e.g. SQLite) in the agent’s protected directory. Schema in §5.2.

## 4.6 Responder — quarantine, process-tree kill & suspend

Responsibility. Act on a malicious verdict: contain the file and stop the code, including a process the user already started.

Kill (the core ask). The agent runs as SYSTEM / root, which holds the rights to terminate a process in a user session — no driver needed. Windows:  + . Linux: .

- Kill the whole process tree, not just one PID — malware spawns children. Build the tree from the process watcher’s PID/PPID map (or  on Windows), and terminate leaves-first. On Linux, signal the process group () or walk children.

Suspend-on-launch (optional, race-narrowing). When the process watcher reports a launch of an unknown image, suspend it while the expedited scan runs — Windows:  (or suspend every thread); Linux:  — then resume if clean, kill if malicious.

Quarantine. Move the file to a protected, non-executable store with metadata (original path, hash, detection, timestamp) and a restore workflow. Never auto-delete.

Honest limit. This is detect-and-kill, after the fact. ETW/WMI notifications arrive after the process’s first thread has begun, so some code runs before the kill or suspend; killing removes running code but does not guarantee undoing damage already done (child processes, injection, file changes, persistence). You cannot hold a launch to scan-then-decide from user mode — that is what Phase 2 allowlisting provides.

## 4.7 AMSI provider (Windows, Phase 1)

Responsibility. Hard, real-time, pre-execution block of the script / macro / fileless class.

- Implement a COM server () registered under . Windows submits dynamic content (PowerShell, WSH, JScript/VBScript, Office VBA, .NET) to the provider’s  method before execution.

- In , pass the buffer to clamd () and return  to block or a clean result to allow.

- Availability policy: if clamd is unreachable, choose fail-open (allow + alert) or fail-closed (block) — make it configurable; default fail-open with alerting to avoid breaking script hosts. Sign the provider DLL with a standard Authenticode certificate (ordinary code signing — not the kernel-driver process).

- Limits: AMSI only sees content submitters send (a plain .exe launch does not go through it), and the provider runs inside the host process, so it is not tamper-proof.

## 4.8 Allowlisting manager (Phase 2)

Responsibility. Deliver the strict pre-execution gate for unknown executables — baseline, then deny-by-default — via OS-native enforcement.

Windows — WDAC / App Control for Business. Author a deny-by-default policy from a golden-image baseline (policy XML →  → deploy/refresh with ). Reduce churn with publisher/signature rules and a managed-installer designation; optionally trust reputation via the Intelligent Security Graph. Roll out in audit mode, then enforce. Ingest Code Integrity events (3076 audit, 3077 enforced).

Linux — fapolicyd. Trust from the package database (the baseline) plus explicit trust files; enforce via the fanotify exec hook; ingest decisions. Audit mode first, then enforce.

- Agent role: author, deploy, monitor, and event-ingest the policy on both platforms. No driver is bundled.

## 4.9 Behavioral forwarder

Responsibility. A light behavioral layer that reuses the platform, with no embedded engine.

- Collect process-creation events (§4.3), PowerShell script-block logs, and the deobfuscated content AMSI already surfaces; normalize and forward to UTMStack correlation.

- Detection lives in a small set of Sigma-style correlation rules (Office→PowerShell, encoded commands, LOLBin chains) with SOAR responses attached. A true runtime behavioral engine (eBPF on Linux, kernel sensor on Windows) is out of scope.

## 4.10 Event emitter & platform integration

- Emit normalized events (§5.1) for detections, quarantines, kills, suspends, AMSI blocks, and Phase 2 allowlist decisions over the existing agent channel to the EventProcessor, so they correlate and drive SOAR and compliance reporting.

## 4.11 Policy, config & feed updater

- freshclam scheduling; rule/policy/config distribution from central management; configurable paths, exclusions, fail-open/closed, suspend-on-launch on/off, scoped real-time; quarantine-store lifecycle and retention.

# 5. Data models

## 5.1 Normalized event schema

| Field | Description |
| --- | --- |
| timestamp / host_id / os | Event time, asset id, operating system |
| source | file_watcher ¦ process_watcher ¦ amsi ¦ clamav ¦ wdac ¦ fapolicyd |
| action | detected ¦ quarantined ¦ killed ¦ suspended ¦ blocked ¦ allowed ¦ scan_complete |
| process | PID, PPID, image path, command line, session, user (where applicable) |
| object_path / file_hash | Target file path and SHA-256 |
| verdict / signature | clean ¦ malicious ¦ unknown; signature or rule name |
| policy_mode / severity | audit or enforce; normalized severity |

## 5.2 Verdict cache record

| Field | Description |
| --- | --- |
| sha256 (key) | File content hash |
| verdict | clean ¦ malicious ¦ unknown |
| signature | Detection name, if malicious |
| sigdb_version | ClamAV signature-DB version at scan time |
| first_seen / last_seen | Timestamps |
| stale | Set true when signatures update; triggers lazy re-scan |

## 5.3 Quarantine record

| Field | Description |
| --- | --- |
| quarantine_id | Unique id / stored filename in the protected store |
| original_path / sha256 | Where it came from and its hash |
| detection / engine | Signature name and detecting component |
| quarantined_at / restorable | Timestamp and restore eligibility |

# 6. Key runtime flows

## 6.1 File arrival & scan (file not yet run)

- File lands on disk; the file-arrival watcher fires (USN / fanotify).

- Orchestrator hashes it and checks the verdict cache; a known-clean, unchanged file is skipped.

- Unknown → dispatched to clamd; verdict cached.

- Malicious → responder quarantines the file; event emitted.

## 6.2 Race: user executes the file before the scan finishes

This is the scenario to design for explicitly: a user downloads a.exe and double-clicks it before scanning completes.

- a.exe lands → file watcher queues it for scanning.

- User launches it → the process watcher fires immediately with PID, PPID, and image path.

- Orchestrator sees a process started from an unknown/unscanned image → records the PID, expedites that image’s scan, and (if suspend-on-launch is enabled) instructs the responder to suspend the process.

- Scan returns malicious → responder terminates the process and its whole child tree and quarantines the file; events emitted. If clean → the process is resumed (or simply left running).

Design note. The process watcher (§4.3) is what makes this possible; without it, the agent would know the file is bad but have no handle on the running process. The residual race (code runs for a few milliseconds before the event arrives) is inherent to user mode — Phase 2 allowlisting removes it for unknown executables by blocking the launch outright (§6.4).

## 6.3 Script / fileless execution (AMSI)

- A script host (PowerShell, WSH, VBA, .NET) is about to execute dynamic content.

- Windows submits the content to the AMSI provider’s Scan method before it runs.

- Provider scans via clamd; on malicious it returns AMSI_RESULT_DETECTED and the host refuses to execute — a hard, pre-execution block, no process to kill.

## 6.4 Phase 2: unknown executable blocked by allowlist (no race)

- User launches an executable not on the baseline.

- The OS (WDAC / fapolicyd) evaluates it at load time and blocks it in the kernel — the process never starts.

- The agent ingests the block decision and emits an event. No race, nothing to kill.

## 6.5 Signature update → cache invalidation → rescan

- freshclam updates signatures → clean cache entries marked stale.

- Stale files are re-scanned lazily on next access or in the next scheduled sweep; malicious verdicts persist.

# 7. Work breakdown & sequencing

Build Phase 1 (Windows) first, then Phase 1 (Linux), then Phase 2 on both. The behavioral forwarder can proceed in parallel once the process watcher exists.

| Task | Phase | OS | Key mechanism / API | Output / done-when |
| --- | --- | --- | --- | --- |
| Engine host: bundle & manage clamd + freshclam | 1 | Win | clamd service, INSTREAM/SCAN, freshclam | Files & buffers scan; signatures auto-update |
| File-arrival watcher | 1 | Win | USN journal (FSCTL_READ_USN_JOURNAL) | New/changed files queued in real time |
| Process watcher | 1 | Win | ETW Kernel-Process (WMI fallback) | Real-time PID/PPID/image feed |
| Scan orchestrator + priority/correlation | 1 | Win | In-agent queues | Unknowns scanned; launches expedited |
| Verdict cache | 1 | Both | SQLite, SHA-256 keys | Unchanged known files skipped |
| Responder: quarantine + tree-kill + suspend | 1 | Win | TerminateProcess, NtSuspendProcess, move | Malicious files quarantined; running trees killed |
| AMSI provider | 1 | Win | IAntimalwareProvider COM DLL | Malicious scripts blocked pre-exec |
| Event emitter | 1 | Both | Existing agent channel | Normalized events reach the platform |
| Config & feed updater | 1 | Both | freshclam + central mgmt | Exclusions, fail-open/closed, retention set |
| Linux scanning: scheduled + on-demand + quarantine | 1 | Linux | clamd/clamdscan, cron/timer, --move | Content paths scanned; quarantine works |
| Linux real-time (opt-in) | 1 | Linux | clamonacc on-access prevention (fanotify) | Scoped real-time block on high-risk paths |
| Linux responder: process kill | 1 | Linux | kill(SIGKILL), process group | Malicious processes killed |
| Behavioral forwarder + Sigma rules | 1–2 | Both | ETW/script-block/AMSI → correlation | LOLBin patterns detected via SOAR |
| WDAC allowlisting manager | 2 | Win | WDAC policy XML, CiTool, CI events | Baseline authored; audit → enforce; unknown exes blocked |
| fapolicyd allowlisting manager | 2 | Linux | fapolicyd trust DB + rules | Baseline authored; audit → enforce |

# 8. Acceptance tests & definition of done

| Capability | Acceptance test |
| --- | --- |
| Signature detection | An EICAR test file on disk is detected and quarantined; event reaches the platform. |
| Scan on arrival | A freshly written test file is scanned within the target latency without a manual trigger. |
| Verdict cache | Re-writing an unchanged known-clean file does not trigger a re-scan; a signature update marks it stale and it re-scans. |
| Process kill | A running test process (and a child it spawns) is terminated on malicious verdict; both PIDs are gone. |
| Suspend-on-launch | With suspend enabled, an unknown image is suspended at launch and resumed if clean / killed if malicious. |
| AMSI block | The AMSI test string (or an EICAR-style script) is blocked before execution by the provider. |
| Allowlisting (Phase 2) | In audit mode WDAC/fapolicyd logs would-be blocks; in enforce mode an off-baseline executable is blocked and the launch never starts. |
| False-positive handling | A quarantined benign file can be restored from the protected store. |
| Performance | With exclusions applied, steady-state CPU/I/O stays within target on a reference host. |

# 9. Dependencies & environment

- ClamAV. clamd, clamdscan, freshclam — current stable; Windows build bundled as a service, Linux via distribution packages. Signature DB memory (>1 GB) sized into host requirements.

- Windows build. C/C++ or .NET for the agent components and the AMSI COM provider; access to ETW/WMI; install as a SYSTEM service. No WDK/driver toolchain (no driver).

- Linux build. clamav / clamav-daemon and fapolicyd packages; kernel with fanotify (≥ 5.1 recommended) for on-access and exec events; root daemon.

- Code signing. Authenticode-sign the agent service and the AMSI provider DLL with a standard code-signing certificate — ordinary signing, not the kernel-driver EV/attestation path (which is avoided by design).

- Platform. The existing agent event channel / EventProcessor for telemetry; central management for feeds, rules, and policy distribution.

# 10. Risks, caveats & honest limits

- File detect-and-kill is after the fact. The Phase 1 file path mitigates but cannot guarantee prevention; Phase 2 allowlisting is the true gate for unknown executables.

- Suspend narrows, not closes, the race. The launch event arrives after the first thread starts, so a little code runs before suspend.

- AMSI limits. Submitter-sent content only, in-process tamper risk, not executables.

- Allowlisting operational burden. Baseline from a golden image, audit mode first; use WDAC publisher rules + managed installer to minimize churn; best on servers and managed workstations.

- Living off the land. Allowlisting does not stop abuse of approved interpreters without script enforcement and block rules; lean on the behavioral layer.

- Privileged tamper. WDAC and fapolicyd can be disabled by an administrator — a control against unknown code, not a compromised admin.

- Detection ceiling & performance. Signatures miss novel/evasive threats; scope real-time scanning and watching to high-risk paths and exclude noisy directories.

# 11. Licensing

- clamd runs as a separate process over its socket — not linked — keeping ClamAV’s GPLv2 clear of the agent’s AGPL-3.0.

- YARA-X (if added later) is BSD-3 and safe to embed; WDAC, AppLocker, and fapolicyd are OS features with no redistribution impact.

- Agent and AMSI provider use ordinary Authenticode code signing — no kernel-driver signing anywhere.

This is not legal advice; confirm component licensing and combination with qualified counsel before release.